****

**Agile Software Development**

Iteration 3

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Product Introduction** | | | | | | |
| **Name** | **HitMeUp** | | | | | |
| **Team Introduction** | | | | | | |
|  | **Student Number** | | **Name Surname** | | **Role** | |
| **1** | 217MI1001L | | **Emirhan KAKAR** | | **Product Owner** | |
| **2** | 218MI1037 | | **Ahmet BOZKAN** | | **Development Team Member** | |
| **3** | 217MI1181 | | **Berk Can DOLAŞ** | | **Development Team Member** | |
| **4** | 217MI1205L | | **Fırat Can KARAKUŞ** | | **Development Team Member** | |
| **5** | 217MI1178 | | **Fırat Can TAŞ** | | **Development Team Member** | |
| **6** | 218MI1033 | | **Sıtkı Akif ŞENER** | | **Development Team Member** | |
| **7** | 217MI1185 | | **Atalay ŞENDUR** | | **Development Team Member** | |
| **Technologies Used** | | | | | | |
| **Programming Language** | | | **Java** | | | |
| **Database Management System** | | | **Firebase** | | | |
| **IDE** | | | **Android Studio** | | | |
| **Type of Product** | | | **Mobile-based** | Web-based | | Desktop-based |
| **Other Tools, Languages, Frameworks etc.** | | | 1. Glide (Image Loading Library) 2. Circle Image View Library | | | |
| **Notes** | | |  | | | |
|  | | |  | | | |
| **SCRUM Events** | | | | | | |
| **Sprint Planning** | | **On second sprint planning meeting, we planned work on chat page and follow/follower topics. After that we decided spare time for 3 weeks to this sprint because we will create a chat program and put in our real project that’s why we think we have a time for these processes.** | | | | |
| **Daily Scrum** | | **We have not gathered every day in this sprint. We met 3 times to see how the process is going and talked with each other to see if we encountered any problems.** | | | | |
| **Sprint Review** | | **We implemented the chat functionality to our app. First, we wrote backend codes for retrieving and listing users on the screen and users can chat with them by clicking on to their names. After that, we wrote backend code for listing all the users that you have chatted with. We encountered some small problems when retrieving users from db but we fixed it with documentation.** | | | | |
| **Sprint Retrospective** | | **For second sprint, we have determined some new ideas to our project make more efficient and useful program. For later steps, we thought about using event visuals to create a gallery for the program.** | | | | |
| **SCRUM Artifacts** | | | | | | |
| **Product Backlog** | | **Creating login and register page,**  **Chat page,**  **Design of application,**  **Creating database,**  **Event page,**  **Being friend with new people and following them** | | | | |
| **Sprint Backlog** | | **In second sprint, we planned to create our program’s chat page for users, and** we **have commissioned Ahmet Bozkan on this issue which is leader of our developers team and our design team will work on chat page design. On the other hand, our other developers will work on “followers” topic.** | | | | |
| **Increment(s)** | | **Creating login and register page**  **Creating database** | | | | |