|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| DATE | October 25 | November 1 | November 22 | November 29 | December 13 | December 27 |
| NAME | Release 0.1 | Release 0.2 | Release 0.3 | Release 0.4 | Release 0.5 | Release 1.0  (Full Release) |
| GOAL | Implementing fundamental functionalities of the app | Implementing chat functionality with followed users | Implementing  features related with event functionalities | Implementing functionalities about  interactions with other users | Implementing gallery functionality | Implementing new design and improving the existing functionalities before official release |
| FEATURES | - Main design of the app  - Database & App Connection  - Register functionality  -Login functionality | - Listing all the users  - Opening chat page with selected user  - Chatting and displaying messages  - Listing users with whom you have message | - Creating event  - Listing all the event from created by users  - Participating to activities  - Listing all participants  - Listing activities which you have participated | - Displaying other user’s profile  - Following other users  - Displaying followed users on your profile | - Adding and sharing an image  - Listing all the images uploaded to the app  - Displaying details of the images | - Better UI design of the whole app  - Better UI  Performance  - Changing chat page’s displaying “all the users” function to “followed users”. |